# Weekly Student Progress Performa

| Team Id | CS26044 | Week no / Date | Week-5 (10/08/2026) |
| --- | --- | --- | --- |
| Project Title | AI-Assisted Society Prioritization System for Solar Energy Distribution & Outreach |  |  |
| Members Present | Dhrumil Amin – 24CS005 Heet Parikh – 24CS058 Akshat Patel – 24CS060 |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | - The initial training of the Logistic Regression model and combining the data’s from all the different sources and identifying the key features of the dataset. |
| Tasks Completed This Week | - Started training the ML Model (Logistic Regression) and identified the key features of the dataset which gave us a negative result which we plan to improve. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | - No commits made this week since only training of the ml-model was done which didn’t give good accuracy |
| Issues Created / Closed (numbers or IDs) | - No issues created or closed in this week |
| Milestone Status (% complete, on-track / delayed) | - 10% Completed, Delayed due to ML-Models low accuracy |
| Blockers / Challenges Faced | - One unified dataset is not available on any platform, which is causing the combined dataset to perform poorly on the ML-Model classifications. |
| Plan for Next Week | - Improving the quality of dataset and changing the ML Models to use XGBoost and RandomForest to test the accuracy. |

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |