# Weekly Student Progress Performa

| Team Id | CS26044 | Week no / Date | Week-4 (03/08/2026) |
| --- | --- | --- | --- |
| Project Title | AI-Assisted Society Prioritization System for Solar Energy Distribution & Outreach |  |  |
| Members Present | Dhrumil Amin – 24CS005 Heet Parikh – 24CS058 Akshat Patel – 24CS060 |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | - Research Dataset and find all the sources where we can find the data regarding the electricity consumption of societies across Maharashtra. - Identify key features that can be used to train the ML-Model and achieve the required outcome of prioritization list and outreach list. |
| Tasks Completed This Week | - Found the dataset to start the initial training of the Logistic Regression model and identified the key features of the dataset |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | - No commits made this week since only data gathering and google collab was done |
| Issues Created / Closed (numbers or IDs) | - No issues created or closed in this week |
| Milestone Status (% complete, on-track / delayed) | - 10% Completed, On-Track |
| Blockers / Challenges Faced | - One unified dataset is not available on any platform, need to combine data from multiple datasets which includes Maharashtra’s building dataset, Electricity Consumption per area dataset, Electricity providers dataset, Electricity consumption per society dataset. - Using all of these with proper feature selection can help us to generate the proper training data to train the model |
| Plan for Next Week | - Starting to combine all these datasets and to start training the model using logistic regression |

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |